A RESOLUTION APPROVING A DEDUCTIVE CHANGE ORDER TO AN AGREEMENT WITH INTEGRATED CONSTRUCTION AND NOBILITY, INC. FOR THE HOPKINS ROAD AND LANCER DRIVE PASSIVE PARK IMPROVEMENTS IN THE AMOUNT OF $19,009.24; AUTHORIZING THE MAYOR TO EXECUTE ANY DOCUMENT NECESSARY TO EFFECTUATE SUCH CHANGE ORDER; PROVIDING FOR AN EFFECTIVE DATE; AND FOR OTHER PURPOSES.

__________________________________________________________________________________

WHEREAS, the City of Powder Springs (“City”) did previously enter into an agreement with Integrated Construction and Nobility, Inc. (“Integrated”) for the Hopkins Road and Lancer Drive passive park improvements  (the “Project”);

WHEREAS, Integrated has completed the Project at a cost lower than the contracted amount and offers a deductive change order, and the City desires to accept the deductive change order and close the project;

NOW THEREFORE, be it hereby resolved by the Mayor and Council of the City of Powder Springs that a deductive change order to the existing agreement with Integrated in the amount of ($19,009.24) is hereby approved, and the Mayor is authorized to execute any document necessary to effectuate same after review and approval by the City Attorney.  This Resolution shall be effective upon adoption.

SO RESOLVED this 21st day of October, 2019.

_________________________

Albert Thurman, Mayor

__________________________									Henry Lust, Council Member

___________________________

Thelma C. Farmer, Council Member

___________________________									Doris Dawkins, Council Member

___________________________

Patrick Bordelon, Council Member

___________________________

Patricia Wisdom, Council Member

Attest: _________________________________

Kelly Axt, City Clerk