A RESOLUTION APPROVING AND RATIFYING ACTIONS OF CITY MANAGER AUTHORIZING EMERGENCY WORK TO REMEDY ROADWAY DETERIORATION RESULTING FROM A WATER LEAK ASPHALT REPAIR; TO PROVIDE FOR AN EFFECTIVE DATE; AND FOR OTHER PURPOSES.

__________________________________________________________________________________

WHEREAS, the City of Powder Springs (“City”) previously approved an asphalt repair project on Old Lost Mountain Road following a water leak that resulted in the temporary placement of steel plates on said road;

WHEREAS, during the project construction to remove the steel plates and complete road repaving, the City discovered further roadway deterioration that required immediate stabilization and additional repairs and requested the contractor to complete said work;

WHEREAS, the contractor completed said work for an additional project cost of $3,961.50, and the Mayor and Council find such expenditure to be necessary, appropriate, and in the best interest of the public.

NOW THEREFORE, be it hereby resolved by the Mayor and Council of the City of Powder Springs that the additional asphalt repairs to correct further roadway deterioration on Old Lost Mountain Road is hereby approved and ratified at a cost of $3,961.50, thereby increasing the overall contract amount to $6,616.00.  This Resolution shall take effect immediately upon adoption.

SO RESOLVED this 11th day of November, 2017.

_________________________

Albert Thurman, Mayor

__________________________									Cheryl Sarvis, Council Member

___________________________

Doris Dawkins, Council Member

[signatures continued on next page]

___________________________									Nancy Hudson, Council Member

___________________________

Patrick Bordelon, Council Member

___________________________

Patricia Wisdom, Council Member

Attest: _________________________________

Kelly Axt, City Clerk

2172054_1.DOC