A RESOLUTION APPROVING AND AUTHORIZING THE MAYOR TO EXECUTE A CHANGE ORDER IN THE AMOUNT OF $2,958.00 TO THE AGREEMENT WITH ARDITO CONSTRUCTION COMPANY, INC. TO REPAIR A SEWER MAIN AND ROAD DEPRESSION ON DOGWOOD DRIVE; PROVIDING FOR AN EFFECTIVE DATE; AND FOR OTHER PURPOSES.

__________________________________________________________________________________

WHEREAS, the Mayor and Council of the City of Powder Springs did previously authorize an agreement with Ardito Construction Company, Inc. (“Ardito”) to make repairs to address a depression over the sewer main on Dogwood Drive and resurface the area of the repairs at a total cost of $7,651.50; and

WHEREAS, subsequent to such approval, a void under the road adjacent to the depression was discovered which will also need repair; and

WHEREAS, Ardito has provided a quote of $2,958.00 to perform the necessary additional work.

NOW THEREFORE, be it hereby resolved by the Mayor and Council of the City of Powder Springs that the Mayor is authorized to execute a change order with Ardito Construction Company Inc. with regard to the sewer main and road depression repair on Dogwood Drive for an amount of $2,958.00, for a total contract price of $10,609.50, subject to review and approval by the City Attorney.  This Resolution shall take effect immediately upon adoption.

SO RESOLVED this 16th day of July, 2018.

______________________________

Albert Thurman, Mayor

______________________________									Patrick Bordelon, Council Member

_____________________________

Doris Dawkins, Council Member

______________________________									Patricia Wisdom, Council Member

______________________________

Henry Lust, Council Member

______________________________

Thelma C. Farmer, Council Member

Attest: _________________________________

Kelly Axt, City Clerk