A RESOLUTION APPROVING A DEDUCTIVE CHANGE ORDER TO AN AGREEMENT WITH BARTOW PAVING COMPANY, INC. FOR THE 2018 LOCAL MAINTENANCE IMPROVEMENT GRANT PROGRAM RESURFACING PROJECT; AUTHORIZING THE MAYOR TO EXECUTE ANY DOCUMENT NECESSARY TO EFFECTUATE SUCH CHANGE ORDER; PROVIDING FOR AN EFFECTIVE DATE; AND FOR OTHER PURPOSES.

__________________________________________________________________________________

WHEREAS, the City of Powder Springs (“City”) did previously enter into an agreement with Bartow Paving Company, Inc. (“Bartow”) for the 2018 Local Maintenance Improvement Grant program resurfacing project  (the “Project”);

WHEREAS, Bartow has completed the Project at a cost lower than the contracted amount and offers a deductive change order, and the City desires to accept the deductive change order and close the project;

NOW THEREFORE, be it hereby resolved by the Mayor and Council of the City of Powder Springs that a deductive change order to the existing agreement with Bartow in the amount of ($72,186.08) is hereby approved, and the Mayor is authorized to execute any document necessary to effectuate same after review and approval by the City Attorney.  This Resolution shall be effective upon adoption.

SO RESOLVED this 17th day of September, 2018.

_________________________

Albert Thurman, Mayor

__________________________									Henry Lust, Council Member

___________________________

Thelma C. Farmer, Council Member

___________________________									Doris Dawkins, Council Member

___________________________

Patrick Bordelon, Council Member

___________________________

Patricia Wisdom, Council Member

Attest: _________________________________

Kelly Axt, City Clerk