A RESOLUTION APPROVING AND AUTHORIZING THE MAYOR TO EXECUTE A CHANGE ORDER IN THE AMOUNT OF $9,657.00 TO THE AGREEMENT WITH ARDITO CONSTRUCTION COMPANY, INC. FOR STORMWATER FAILURE ENCOUNTERED DURING THE REPAIR AT THE INTERSECTION OF FAMBROUGH DRIVE AND SPRINGS INDUSTRIAL DRIVE; PROVIDING FOR AN EFFECTIVE DATE; AND FOR OTHER PURPOSES.

WHEREAS,  the City of Powder Springs Public Works Department identified a void in the roadway and shoulder at the intersection of Fambrough Drive and Springs Industrial Drive, which was authorized for repair by Ardito Construction Company, Inc. (“Ardito”) under Resolution 2018-060 for an amount of $29,867,00 (the “Project”);

WHEREAS, during Project repairs, Ardito encountered a failed stormdrain pipe in the roadway that requires replacement, and the City finds it in the interest of public health and welfare to include the replacement as part of the ongoing Project;

NOW THEREFORE, BE IT HEREBY RESOLVED by the Mayor and Council of the City of Powder Springs that it approves and authorizes the Mayor to execute a change order in the amount of $9,657.00  to the agreement with Ardito for replacement of stormdrain pipe, thereby increasing the total Project cost from $29,867.00 to $39,524.00.  This resolution shall become effective immediately upon adoption.

SO RESOLVED this 4th day of June, 2018.

Albert Thurman, Mayor

Patrick Bordelon, Council Member

Doris Dawkins, Council Member

Patricia Wisdom, Council Member

[additional signatures follow]

Henry Lust, Council Member

Thelma C. Farmer, Council Member

ATTEST:  		________	_______

Kelly Axt, City Clerk